Native Grass Installation or Conversion Project Planning Checklist

Customize this form to help the project planning team decide and plan how the project will be implemented. Pre-set selections for Colorado’s Front Range are provided as suggestions but should be modified for different regions, site conditions, and project circumstances.

| Target planting date | Specify no more than a four-week window: ______________________________ - Ideal seeding window for buffalograss and blue grama is June 1 to July 31. - Ideal seeding window for other mixes is May 1 to September 1. Projects seeded later than July 31 may not be mature enough to survive the winter. |
| --- | --- |
| Grass type to be planted | List species and cultivars, if known. - Buffalograss - Blue grama grass - Buffalograss and blue grama grass mixture - Pre-made native grass mix (list mix name and seed vendor): _________________________________________________________ - Custom-made native grass mix (list species and percentages): _________________________________________________________ _________________________________________________________ _________________________________________________________ - Other: ___________________________________________________ |
| Are their weeds present in the conversion area? | - No - Yes. Describe how these will be controlled before planting. _____________________________________________________________ |
| When do you plan to begin vegetation removal and site preparation? | Specify no more than a 3-week window: ______________________________ If non-selective herbicide will be used, vegetation removal should begin 6-8 weeks before the planting date. |
| Vegetation Removal and Soil Preparation | - Non-selective herbicide (2 or more applications) with tilling. - Non-selective herbicide (2 or more applications) with no tilling. - Non-selective herbicide (2 or more applications) with core aeration (multiple passes so holes are spaced 2-3 inches apart). - Remove sod with machinery. - Sod cutter. - Hand shovel. - Other (describe): ____________________________________________ |
| Do you plan to till the area? | - Yes - No |
| Planting Method | - Drill seeder with native seed agitation box (0.25-0.5 planting depth recommended for most seed). - Slit seeder. - Hand broadcasting with raking or dragging with heavy core aeration. - Hydroseeding with hydromulch (double the recommended drill seeding rate). - Plugs. |
| If you plant a month or more before the ideal window, will you incorporate a cover crop in your seed mix to stabilize the soil? Seeding after the ideal window is not recommended. | 5% cover crop of mix is recommended. - Sterile oats - Quickguard triticale - Proso millet - Other: ______________________________________________________ |
| Irrigation scheduling – who will have primary responsibility of changing the irrigation schedule and monitoring soil moisture on a weekly basis during the germination and establishment period? | Contact name and role: ______________________________________________ Phone Number: ______________________________________________ |
| Weed control – indicate how weeds will be controlled and frequency in which weed control will occur. Note: many traditional lawn weed killers are toxic to native grasses. Use products labeled as safe for the grasses to be planted. | - Herbicides safe for native grass: ________________________________ - Mowing - Hand pulling |